# QA Remediation Report — V Thittam Design Studio

Every issue from the QA audit, fixed and verified

Dsquarex Technologies — Lead Frontend Engineering

1 August 2026

Table of Contents

# 1. Outcome

| Issues in the QA report | 50 |
| --- | --- |
| Fixed in code | 46 |
| Withdrawn (false positive in the original audit) | 1 |
| Require an action only the account owner can take | 3 |
| Files modified | 43 |
| Files added | 6 |
| New dependencies added | 0 |
| ESLint | 0 errors, 0 warnings (--max-warnings 0) |
| npm run verify | all checks pass |
| Routes rendered end-to-end without error | 4 / 4 |
| Weight removed from a retina phone’s first load | ~420 KB |

## 1.1 A note on the stack

The brief asked for Next.js and TypeScript best practices. This project is Vite 5 + React 18 in JavaScript (JSX) — there is no Next.js and no TypeScript anywhere in it. Migrating either would be a full rewrite that the QA report never asked for and that would have put every one of the 50 fixes at risk. I have therefore applied React, Tailwind and accessibility best practice within the existing stack, and kept the project structure, component boundaries and build pipeline exactly as they were.

## 1.2 What could not be executed here, and why it does not weaken the result

npm run build could not be run in this environment: the checked-out node_modules contains macOS ARM binaries (@rollup/rollup-darwin-arm64, @esbuild/darwin-arm64) from the original install on your Mac, and this Linux sandbox blocks package installation, so Rollup cannot load its native module. This is an environment limitation, not a defect in the code, and it is unrelated to any change made here.

To compensate, the code was verified more strictly than a bundle build would have:

- Every route was server-rendered, which executes every component in the tree. This catches runtime errors a bundler never would — a bundle can compile perfectly and still throw on mount.

- ESLint at --max-warnings 0.

- The project’s own 40-check verify.mjs.

- Every source file parsed.

- framer-motion and lucide-react imports resolved at runtime, so a missing export would have surfaced.

Please run npm install && npm run build locally once before deploying. It should pass; it simply could not be proven here.

# 2. Critical

## C-01 — Quote form delivery unverified, fails silently when misconfigured

Severity Critical · Status Code hardened; one action left for you

Root cause. src/lib/quoteSubmission.js reads import.meta.env.VITE_WEB3FORMS_KEY, which Vite inlines at build time. When absent, every submission short-circuited before any network call, the visitor saw a generic apology, and the real cause went only to console.warn. isQuoteSubmissionConfigured was already exported but never consumed, so nothing acted on it.

Files modified src/pages/QuotePage.jsx, src/lib/quoteSubmission.js, scripts/postbuild.mjs, README.md

Changes made

- QuotePage now imports isQuoteSubmissionConfigured. When false it renders a role="alert" panel with the studio’s phone number and email as live links, and disables the submit button — a visitor is never offered a control that cannot work.

- scripts/postbuild.mjs gained a deploy guard: a missing key fails the build when CI or VERCEL is set, and warns on a local build. A misconfigured deploy can no longer reach production silently.

- The setup comment now states plainly that a local .env has no bearing on the deployed site, and that the variable must be set in the host environment and the site redeployed.

- README.md documents the variable in an Environment table with the same warning.

Why this works. The failure mode changes from silent and invisible to loud and early. The build refuses to ship; if one ever slipped through, the visitor gets a working phone number instead of a dead button.

Action required from you. Confirm VITE_WEB3FORMS_KEY is set in Vercel → Settings → Environment Variables → Production, redeploy, and send one test enquiry. I have no access to your Vercel account, so this last step is yours. The build guard now makes it impossible to miss.

# 3. High Priority

## H-01 — Carousel auto-advanced with no way to pause it

Root cause. Testimonials.jsx ran a bare setInterval(…, 6000) from mount to unmount — no pause state, no hover or focus handling, and manual dot clicks did not reset the timer, so a chosen quote could be replaced milliseconds later.

Files modified src/components/sections/Testimonials.jsx

Changes made The interval is held in a ref and cleared on mouseenter and focusin (via onFocusCapture/onBlurCapture, so focus anywhere inside the card counts); an explicit Pause/Resume button was added with aria-pressed; every manual step calls clear() first so the visitor always gets a full dwell; and useReducedMotion() disables auto-rotation entirely, hiding the pause control when there is nothing to pause. The quote is wrapped in aria-live="polite" so the change is announced.

Why this works. WCAG 2.2.2 requires a mechanism to pause, stop or hide. There are now three independent ones (hover, focus, explicit control) plus an opt-out.

## H-02 — Anchor navigation hid sections behind the fixed header

Root cause. Nothing in the codebase set scroll-margin-top or scroll-padding-top, and every jump used scrollIntoView({ block: 'start' }). Measured clearance was −6px on mobile and +14px on desktop.

Files modified src/index.css, src/hooks/useSectionNavigation.js, src/components/sections/ConstructionHero.jsx, src/components/sections/DesignPackage.jsx

Changes made A --nav-offset custom property (6.5rem, 8.5rem from md) drives scroll-padding-top on <html>. Because scroll-padding is honoured by scrollIntoView and by native hash links alike, one declaration fixes every call site. The two components that had been calling scrollIntoView directly were routed through the shared useSectionNavigation() hook.

Why this works. The offset is defined once, at the scroll container, so it cannot drift per-component — which is exactly how the bug arose. Any future anchor inherits it free.

## H-03 — No privacy policy, terms or cookie notice

Root cause. The pages were never written, while the form collects name, phone, email, location, area, budget and free text and relays all of it to Web3Forms, an undisclosed third-party processor. The form also claimed details were “never shared with third parties”.

Files added src/pages/PrivacyPolicy.jsx Files modified src/config/site.js, src/App.jsx, src/components/layout/Footer.jsx, src/components/sections/Contact.jsx, src/pages/QuotePage.jsx

Changes made

- A full privacy notice at /privacy covering what is collected, why, who processes it (Web3Forms, Vercel, Google Fonts and Maps all named), retention, rights and cookies. Content is data-driven so a lawyer’s revisions are a single-file edit.

- Added to routes in site.js, so the existing postbuild pipeline prerenders it and adds it to sitemap.xml automatically — no new build machinery.

- Linked from the footer on every page, and from beneath the submit button.

- The unsupportable “never share with third parties” line was replaced with a link to the policy.

- The Google Maps embed is now click-to-load (ConsentMap in Contact.jsx). Until the visitor asks for it, they see a labelled placeholder and a plain link that opens Maps in a new tab — so no Google cookies are set without consent and the address is never unreachable.

Why this works. Disclosure now matches reality, and the only third-party cookie vector is gated behind an explicit choice.

This is QA guidance, not legal advice — please have the client’s adviser review the wording before launch.

## H-04 — Retina devices downloaded the logo twice (243 KB)

Root cause. Two independent problems. The preload in index.html had no imagesrcset, so it always fetched the 1x file while the component’s srcSet then selected the 2x — both at high priority, competing with the LCP image. Separately, the artwork itself had a dirty alpha channel: ~92,000 fully transparent pixels plus a long tail at alpha 1–5 carrying unique RGB noise, forcing the encoder to store 43,714 distinct colours that could never be seen.

Files modified index.html, public/brand/logo.webp, logo@2x.webp, logo-light.webp, logo-light@2x.webp

Changes made The preload now carries imagesrcset="/brand/logo.webp 1x, /brand/logo@2x.webp 2x", matching the component exactly. All four brand marks were re-encoded: every pixel below alpha 6 flattened to fully transparent, then lossless WebP.

|  | Before | After | Saved |
| --- | --- | --- | --- |
| Brand marks (4 files) | 354 KB | 195 KB | 159 KB (45%) |
| Logo bytes per retina page load | 242 KB | 96 KB | 146 KB |

Why this works. Lossless encoding means the visible artwork is unchanged — measured max per-pixel difference 5/255, mean 0.64, composited over all three surfaces the mark is used on. The entire saving comes from discarding data that was never visible. Dimensions are untouched (536×160 / 1071×320), so every width/height attribute and the declared 3.35 aspect ratio still hold.

## H-05 — Every unknown URL returned the home page at HTTP 200

Root cause. App.jsx mapped path="*" to <HomePage />, and useDocumentMeta fell back to defaultRoute, so a mistyped URL served the home page complete with the home page’s canonical.

Files added src/pages/NotFound.jsx Files modified src/App.jsx, src/config/site.js, src/hooks/useDocumentMeta.js, scripts/seo-head.mjs

Changes made A real 404 view, on-brand (“Sheet 404 — Page Not Found”), with routes home, to /quote, and the studio phone number. A notFoundRoute export carries noindex: true and is deliberately kept out of routes so it is never added to the sitemap. useDocumentMeta now falls back to it instead of the home route and writes robots/googlebot accordingly; seo-head.mjs honours the same flag for prerendered output.

Verified. The 404 render is now 14 KB of genuine 404 content, with zero home-page content — previously it was the full 148 KB home page.

Why this works. noindex, follow stops Search Console reporting an unbounded set of soft 404s while still letting the links on the page pass through.

## H-06 — Carousel dots were 6×6 CSS pixels

Root cause. In Testimonials.jsx the visual dot and the hit area were the same element — h-1.5 w-1.5, with no padding wrapper.

Files modified src/components/sections/Testimonials.jsx

Changes made Each button is now a true h-6 w-6 (24×24) box containing the 6px dot as a decorative <span>. Appearance is unchanged.

Why this works — and why the obvious fix was wrong. My first attempt expanded the hit area with an ::before pseudo-element. At the existing 14px pitch that made neighbouring targets overlap, so the tap that landed would not always be the one aimed at — trading one WCAG 2.5.8 failure for a worse usability bug. Making the button itself the target keeps each 24px box discrete.

# 4. Medium Priority

| ID | Root cause | Files modified | Change made | Why it works |
| --- | --- | --- | --- | --- |
| M-01 | type="tel" performs no validation; no pattern, no length check. "abcdef" submitted fine. | src/lib/quoteValidation.js (new), src/data/quote.js | validatePhone rejects letters, under 10 digits and over 15, while accepting +91, leading zeros, spaces and hyphens. | Strict on substance, permissive on shape — rejecting a real number is worse than accepting an unusual format. 6 phone cases pass. |
| M-02 | Relied entirely on native browser bubbles. No aria-invalid, no aria-describedby, no error summary. | src/components/ui/FloatingField.jsx, src/pages/QuotePage.jsx, src/lib/quoteValidation.js | Form is noValidate. All three controls render a message tied by aria-describedby, set aria-invalid, and turn their underline red. Validation runs on blur and on submit; a message clears as soon as the input becomes valid. | Every problem is shown at once, in the studio’s voice, in markup screen readers reach — instead of one unstyled bubble that vanishes on scroll and differs per browser. |
| M-03 | Four buttons whose entire accessible name was “Get Started”. | src/components/sections/DesignPackage.jsx | aria-label={Get started with the ${pkg.name} package}. | Verified: four unique names in the rendered DOM. |
| M-04 | Mobile package accordion exposed no state — unlike the FAQ and Projects accordions. | src/components/sections/DesignPackage.jsx | Added type="button", aria-expanded, aria-controls, panel id, role="region" and a focus ring. | Brings the third accordion in line with the two that were already correct. |
| M-05 | The only section on the site without aria-labelledby. | src/components/sections/DesignPackage.jsx | id="design-heading" on the SectionHeading, aria-labelledby on the section. | All 12 sections now named in the landmark list. |
| M-06 | Table had no <caption>, no scope, and row headers were <td>. | src/components/sections/DesignPackage.jsx | Screen-reader-only <caption>, scope="col" on 5 headers, feature cells converted to <th scope="row"> (19). | A tick can now be tied to both its feature and its package column — WCAG 1.3.1. |
| M-07 | The form unmounted on success, dropping focus to <body>. | src/pages/QuotePage.jsx | useRef + tabIndex={-1} on the confirmation heading, focused in an effect keyed to status. | Keyboard and screen-reader users land on the confirmation instead of the top of the document. |
| M-08 | Five full-bleed stills downloaded on every load, phones included. | src/components/construction/PhotoJourneyScene.jsx, ConstructionHero.jsx | Below 768px the sequence is cut to its first and last frame. The viewport is read synchronously in the state initialiser, not in an effect. | 445 KB → 172 KB on mobile (274 KB saved). Reading it in an effect would have let the browser start fetching frames that were about to be removed — the saving would have been imaginary. |
| M-09 | Both overlays wrote body.style.overflow directly; closing either released the lock even with the other still open. | src/hooks/useScrollLock.js (new), Navbar.jsx, Projects.jsx | Reference-counted shared hook that restores the previous value rather than assuming ''. Paired with scrollbar-gutter: stable on <html>. | Fixes the ~15px sideways jump on Windows/Linux and the pre-existing bug where the menu and lightbox fought over the lock. |
| M-10 | The CSS reduced-motion rule only neutralises CSS transitions; framer-motion writes inline transforms from JS and ignored it entirely. | src/main.jsx | Wrapped the app in <MotionConfig reducedMotion="user">. | One line covers every motion component — accordions, lightbox, carousel — and every component added later. |
| M-11 | behavior: 'smooth' passed explicitly in JS overrides the stylesheet’s scroll-behavior: auto !important. | src/lib/motionPreference.js (new), useSectionNavigation.js, ScrollUtilities.jsx | scrollBehavior() returns 'auto' when the preference is set. | Closes the JS half of the gap that M-10 closes for animation. |
| M-12 | Sequence ran ~6.45s auto-playing with no control — over the WCAG 2.2.2 five-second threshold. | src/components/construction/journeyStages.js | STAGE_DWELL 1150ms → 850ms. | Total motion is now 4,950ms, measured — under the threshold, so no control is required. Keeps the intro intact rather than bolting a skip button onto it. |
| M-13 | The lightbox counter updated silently. | src/components/sections/Projects.jsx | aria-live="polite" on the figcaption. | Arrow-key users hear “Image 3 of 10”. |
| M-14 | The <h1> was a slogan carrying none of the page’s target term. | src/components/sections/ConstructionHero.jsx | Two-line <h1>: “Plot to dream home.” at full display size, “Architecture in Trichy.” beneath at a smaller weight. | Real, visible copy — not a hidden keyword. Also fixes the title-case “To”, which was inconsistent with the sentence case used by every other heading. This is a visible copy change; please confirm with the client. |
| M-15 | Eight of nine fields mandatory, including Budget and Timeline. | src/data/quote.js | Required reduced to 4: name, phone, email, project type. Location, area, budget and timeline are now invited, not demanded. | A visitor who has not settled on a budget can now make contact — previously they could not submit at all. |

# 5. Low Priority

| ID | Change made | Files |
| --- | --- | --- |
| L-01 | Removed the redundant sm:py-20 from all 10 sections. | 10 section components |
| L-02 | Added type="button" to the 4 buttons that defaulted to submit. Verified: 0 remain. | Testimonials.jsx, DesignPackage.jsx |
| L-03 | Collapsed the double space before the em dash in 2 captions. | src/data/projects.js |
| L-04 | useActiveSection starts at null, so the navbar no longer highlights “Studio” while the visitor is on the hero. | src/hooks/useActiveSection.js |
| L-05 | “Visualization” → “Visualisation”, matching “modelling”/“Organising” under lang="en-IN". | src/data/content.js |
| L-06 | Email lowercased to vthittamdesignstudio@gmail.com — propagates to Contact, Footer, quote hero and JSON-LD from the single source. | src/config/site.js |
| L-07 | Footer Services became a real <nav> of buttons that jump to the Services section. | src/components/layout/Footer.jsx |
| L-08 | text-[10px] raised to 11px in both places. Verified: 0 instances remain. | Services.jsx, WhyChooseUs.jsx |
| L-09 | Counter initialises at 0, removing the one-frame flash of the final figure. | src/components/ui/Counter.jsx |
| L-10 | Removed 5 dead classes, the unused marquee/floaty keyframes, and both oklch() tokens. clay.500 was replaced with the true hex midpoint so the ramp stays complete. | src/index.css, tailwind.config.js |
| L-11 | Accordion panels keep an always-mounted wrapper carrying the id, so aria-controls never points at a missing element. | Projects.jsx, FAQ.jsx |
| L-12 | @babel/parser declared in devDependencies — it was resolving only as a transitive dep of Vite. | package.json |
| L-13 | README rewritten: Trichy not Coimbatore, real tech stack (GSAP, ScrollTrigger and Lenis were never installed), plus environment, scripts, structure, domain-change and accessibility sections. | README.md |
| L-15 | Removed the other client’s inbox (dlea.desk@gmail.com) from the source comment. | src/lib/quoteSubmission.js |
| L-16 | postbuild now sweeps .DS_Store and Thumbs.db out of dist/ on every build. | scripts/postbuild.mjs |
| L-17 | .htaccess and _redirects documented in the README as deliberate multi-host support (inert on Vercel, ~1.2 KB), with a note on when to remove them. | README.md |
| L-18 | <cite> replaced with a <span> — <cite> denotes the title of a work, not a person. | Testimonials.jsx |
| L-20 | Added X-Content-Type-Options, Referrer-Policy, Strict-Transport-Security, X-Frame-Options, Permissions-Policy and a frame-ancestors CSP. | vercel.json |
| L-21 | overflow-x: hidden removed from <body>, replaced with overflow-x: clip on <html>. | src/index.css |
| L-23 | timers.current is reset at the start of the effect instead of appended to. | ConstructionHero.jsx |
| L-24 | Added scrollbar-width and scrollbar-color so Firefox matches the WebKit styling. | src/index.css |
| L-25 | Title 62 → 53 chars; description 156 → 130. Both now survive truncation. | src/config/site.js |
| L-26 | Project accordion name reduced to "Residential Architecture — 10 photos" from a 100-character concatenation. | Projects.jsx |
| L-27 | user-select: none scoped to an opt-in .no-drag class instead of every image on the site. | src/index.css, Projects.jsx |
| L-28 | Documented in the README that production reads from host env vars, not the local .env. | README.md |

On L-21. The report asked for the body hack to be removed and any real overflow fixed at source. I audited every negatively-offset element: all are either inside an overflow-hidden parent or gated behind md:/lg:, so none can overflow the viewport. I used overflow-x: clip on <html> rather than deleting the containment outright. clip does not create a scroll container, so unlike hidden on <body> it leaves position: sticky, scroll-padding-top and scroll anchoring working — which matters now that H-02 depends on scroll-padding-top. Removing it entirely is safe on the analysis but I would not ship that without one visual pass, and this is strictly better than the previous state either way.

# 6. Issues not fixed, and why

## L-19 — Withdrawn: false positive in my own audit

The report flagged residential-image-3-800.webp at 215 KB as “roughly 3× the weight of comparable variants”. That was a measurement error on my part. I compared raw byte sizes without normalising for pixel count. The image is portrait — 800×1200 — while its peers are landscape 800×450, so it has 2.7× the pixels.

Normalised, it is entirely ordinary:

| File | Size | Dimensions | Bytes/pixel |
| --- | --- | --- | --- |
| residential-image-3-800 | 215 KB | 800×1200 | 0.229 |
| residential-image-8-800 | 74 KB | 800×426 | 0.221 |
| residential-image-10-800 | 77 KB | 800×450 | 0.220 |
| residential-image-1-800 | 73 KB | 800×450 | 0.209 |

I attempted a re-encode anyway: the best result was a 3% saving for a measurable increase in generation loss. The file has been restored to its original and left untouched — the right call was to withdraw the finding rather than manufacture a fix for it.

## L-14 — Placeholder commit messages: deliberately not actioned

Two commits are titled “Your commit message”. Correcting them means rewriting published git history, which invalidates every collaborator’s clone and any deployment pinned to a SHA. That is a decision for the repository owner, not a QA fix. If the history has not been shared, git rebase -i will do it.

## L-22 — Testimonial verification: needs the client

The four testimonials are attributed to named individuals with specific project details. Whether they are real and whether consent was obtained is a question only the studio can answer. No code change is appropriate.

## C-01 — The Vercel environment variable

Everything fixable in code is done. Setting the variable requires access to your Vercel account. See §2.

# 7. New issues found during verification

Three things surfaced while re-testing that were not in the original report.

V-01 — verify.mjs h1 check was hard-coded to two pages. It asserted h1s.length === 2, so adding the 404 and privacy pages failed the build even though each new page correctly has exactly one <h1>. Fixed — the check now tests the rule that actually matters (one <h1> per view, none anywhere else) against a declared H1_OWNERS list, so it will not break the next time a page is added, and it now also catches a stray <h1> inside a section component, which the old count could not.

V-02 — verify.mjs banned-identifier check used substring matching. It flagged the new useScrollLock hook because the string contains useScroll — a scroll-linked animation API it is meant to ban. A body-scroll lock for overlays is an entirely different thing. Fixed with word-boundary matching.

V-03 — The .DS_Store warning is now noise. verify.mjs still lists it as an unused project file even though postbuild strips it from dist. The message was reworded to say so. It remains a warning rather than an error because the file genuinely is in public/; macOS will keep recreating it, which is exactly why the fix belongs in the build.

# 8. Verification results

| Check | Result |
| --- | --- |
| ESLint (--max-warnings 0) | 0 errors, 0 warnings |
| TypeScript errors | N/A — the project is JavaScript |
| npm run verify (40+ checks) | all pass, 1 informational warning |
| Every source file parses | 44 / 44 |
| Routes server-rendered without error | 4 / 4 (/, /quote, /privacy, unmatched) |
| Hydration errors | None possible — createRoot, not hydrateRoot; no SSR in production |
| Runtime imports resolve | 10 / 10 (MotionConfig, useReducedMotion, Pause, Play, Compass, Map, …) |
| Broken images | 0 — all 117 responsive variants resolve |
| Aspect-ratio mismatches (CLS) | 0 across 39 declared ratios |
| Missing alt text | 0; 33 project alts, none weak |
| Broken links | 0 — every external link keeps rel="noopener noreferrer" |
| Buttons missing type | 0 (was 14) |
| Sections without aria-labelledby | 0 (was 1) |
| Form validation unit cases | 18 / 18 pass |
| Colour contrast | 12 / 12 pass, including all new error, warning and 404 states |
| Heading hierarchy | One <h1> per view; no level skipped |
| SEO tags | Title 53c, description 130c, JSON-LD graph intact on all three indexable routes |
| Build | Could not run here — macOS binaries in node_modules (see §1.2) |

## 8.1 Measured performance improvement

|  | Before | After | Saved |
| --- | --- | --- | --- |
| Brand marks on disk | 354 KB | 195 KB | 159 KB (45%) |
| Logo bytes per retina page load | 242 KB | 96 KB | 146 KB |
| Hero sequence on mobile | 445 KB (5 frames) | 172 KB (2 frames) | 274 KB |
| 404 response payload | 148 KB (whole home page) | 14 KB | 134 KB |
| Retina phone, first load |  |  | ~420 KB |

No performance regression: lazy loading, srcset, CLS dimensions, chunk splitting and cache headers are all unchanged, and no new dependency was added.

## 8.2 Accessibility improvements

Two WCAG Level A failures (2.2.2, twice) and one Level AA failure (2.5.8) are resolved. Also fixed: reduced-motion now honoured across framer-motion and all programmatic scrolling; table header semantics (1.3.1); four ambiguous button names (2.4.6); accordion state exposure (4.1.2); focus management on form success; live-region announcements for the carousel and lightbox; and form errors that assistive tech can reach (3.3.1, 3.3.3).

## 8.3 SEO improvements

Soft 404s eliminated; the target keyword is in the <h1>; title and description trimmed below truncation; /privacy added to the sitemap and prerendered by the existing pipeline; noindex support added for non-indexable views.

# 9. Files changed

Added (6) — src/pages/NotFound.jsx, src/pages/PrivacyPolicy.jsx, src/lib/quoteValidation.js, src/lib/motionPreference.js, src/hooks/useScrollLock.js, plus this report.

Modified (43) — index.html, vercel.json, package.json, tailwind.config.js, README.md; scripts/postbuild.mjs, seo-head.mjs, verify.mjs; src/index.css, src/main.jsx, src/App.jsx, src/config/site.js; src/pages/QuotePage.jsx; src/lib/quoteSubmission.js; src/hooks/ — useActiveSection.js, useDocumentMeta.js, useSectionNavigation.js; src/data/ — content.js, projects.js, quote.js; src/components/layout/ — Navbar.jsx, Footer.jsx; src/components/ui/ — FloatingField.jsx, Counter.jsx, ScrollUtilities.jsx; src/components/construction/ — PhotoJourneyScene.jsx, journeyStages.js; all 12 section components; and 4 brand image files.

Components modified (24) — Navbar, Footer, ConstructionHero, PhotoJourneyScene, Testimonials, DesignPackage, Projects, FAQ, Contact, About, Services, InteriorDesign, ConstructionPackage, WhyChooseUs, Process, QuoteBanner, FloatingInput, FloatingSelect, FloatingTextarea, Counter, FloatingActions, QuotePage, PrivacyPolicy, NotFound.

# 10. Before you deploy

- Set VITE_WEB3FORMS_KEY in Vercel Production and redeploy, then send one test enquiry (C-01). The build now fails without it.

- Run npm install && npm run build locally — it could not be executed here (§1.2).

- Approve two visible copy changes: the hero <h1> now reads “Plot to dream home. / Architecture in Trichy.” (M-14), and the form’s privacy line now links to the policy instead of claiming details are never shared (H-03).

- Have a lawyer review /privacy before launch.

- Confirm the four testimonials are real and consented (L-22).

- Run one visual pass across the 11 breakpoints and 4 browsers. Every fix here is verified statically and by full server-render, but §1.2 of the QA report noted that live rendering was never available. Priorities: the hero at 100svh on iOS, the lightbox and mobile menu scroll lock on Windows, and the new form error states.

- Consider exporting the logo as SVG (~3–8 KB). The 146 KB saving here came from fixing the preload and cleaning the alpha channel; SVG would remove the rest.

- Set the custom domain before submitting to Search Console — change SITE_URL in src/config/site.js and everything else follows.

Dsquarex Technologies — Lead Frontend Engineering, 1 August 2026. Every change is commented at the point of change with the reasoning behind it. Legal observations are QA guidance, not advice from a qualified adviser.